| # | Product Stream | Business process / Topics | Dependency (on Buyer) | Time constraint |
| --- | --- | --- | --- | --- |
| 1 | Supply Chain (ISC) | OTC — Order-to-Cash | 1. DP&E OTC (Sell-In) Core domain readiness 2. DP&E LAFPA (Customer P&L) domain ready | Nov 2nd |
| 2 | MSE — Sales & eCommerce | EPOS / Channel Inventory | 1. DP&E Distributor (Sell-Out) Core domain readiness 2. DP&E EPOS (Sell-Out) domain ready | Nov 2nd |
| 4 | MSE — Sales & eCommerce | E-RTM / Snacksync | Snacksync Data Base ready for analytics is available | Nov 16 |
| 5 | MSE — Marketing | Market Measurement | Market Share Source (Data Base and application) access for MX, Brazil, SoCo, Wacam available | Nov 2nd |
| 7 | MSE — Sales & eCommerce | Perfect & Right Store | 1. Perfect Store Source (Data Base and application) access for Brazil, SoCo, Wacam available 2. Right Store Source (Data Base and application) access for Brazil, SoCo, Wacam available | Nov 2nd |
| 8 | Supply Chain (ISC) | Shipments | Other DP&E products (Shipments), needed by | Nov 2nd |
| 9 | MSE — Marketing | Promotions |  |  |
| 10 | MSE — Sales & eCommerce | DSD Mexico |  |  |
| 11 | MSE — Sales & eCommerce | Brazil VR / PVC / One Click / Lenses / Easter |  |  |
| 12 | Cross-Stream (Platform) | Cross functional datasets | Ataccama input and process definition (KPI inventory, DQ checks) are available | Dec 1st |
| 13 | Cross-Stream | Ingestion | PIF incorporated within MDLZ and ready to be used | Nov 2nd |
|  | Cross-Stream | Requirements | All requirements clarifications (KPIs, DQ Business rules, Personas and Role level security, Mockups of required by Business Dashboards, Sensitive data listed) should be signed off as a result of November Workshops or Analysis phase (for streams that will not have workshops). MDLZ leaders team is expected to assist the sign off facilitation | Nov 21st |
|  | Cross-Stream | Architecture | All architecture decisions (Marek) should be signed off before | Nov 21st |
|  | Cross-Stream | Architecture | Custom features are build in accordance with the list provided (Marek) |  |
|  | Cross-Stream | Environment | All guidance/description/documentation for DataBricks data analytics solution development should be provided by MDLZ team | Nov 2nd |

| # | Product Stream | Business process / Topics | Benchmark data | Constraint |
| --- | --- | --- | --- | --- |
| 1 | Supply Chain (ISC) | OTC — Order-to-Cash | - MX – OSA Matrix - Wacam – OSA Matrix - SoCo – legacy OSA - Brazil – legacy OSA |  |
| 2 | Supply Chain (ISC) | Mondelez Inventory | - MX – OSA Matrix - Wacam – OSA Matrix - Brazil – legacy OSA | SoCo – no benchmarking source available. MDLZ team responsible for source provision |
| 3 | MSE — Sales & eCommerce | EPOS / Channel Inventory | - MX – OSA Matrix - Wacam – OSA Matrix - SoCo – legacy OSA - Brazil – legacy OSA |  |
| 4 | MSE — Sales & eCommerce | E-RTM / Snacksync |  | No testing planned since there are no benchmarking data |
| 5 | MSE — Marketing | Market Measurement | - MX – OSA Matrix - Wacam – Source files - SoCo – Source files - Brazil – Source files |  |
| 6 | Cross-Stream (Platform) | Master Data Hierarchies |  | No testing planned since there are no benchmarking data |
| 7 | MSE — Sales & eCommerce | Perfect & Right Store |  | No benchmarking source available for all regions. MDLZ team responsible for source provision |
| 8 | Supply Chain (ISC) | Shipments | - MX – Data domain data - Wacam – Data domain data - SoCo – Data domain data | MDLZ team responsible for benchmarking data source provision for Brazil |
| 9 | MSE — Marketing | Promotions |  | No benchmarking source available for all regions. MDLZ team responsible for source provision |
| 10 | MSE — Sales & eCommerce | DSD Mexico | MX – OSA Matrix |  |
| 11 | MSE — Sales & eCommerce | Brazil VR / PVC / Easter |  | MDLZ team responsible for benchmarking data source provision for Brazil |

- One Click/Lenses scope constraints.

- Definition of the MDLZ body (team) responsible for requirements, architecture, etc. Sign off.

- Training materials scope